# 5. Project Planning Phase

Project planning organizes the work into manageable parts and assigns responsibilities. A clear plan helps the team finish on time, handle risks early and communicate effectively. This section covers milestones, sprints, tasks, roles, risks, resources and communication.

## 5.1 Milestones

Milestones mark important checkpoints in the project timeline. Each milestone has a clear deliverable, which allows the team and the guide to measure progress at regular intervals.

| Milestone | Description | Target |
| --- | --- | --- |
| M1 | Requirements and design approved | Week 1 |
| M2 | Data model built | Week 2 |
| M3 | Automation and security done | Week 3 |
| M4 | Reports, testing and documentation | Week 4 |

## 5.2 Sprint Plan

The work is divided into four short sprints following an agile approach. Each sprint focuses on a specific group of tasks and ends with a working output, so that progress is visible throughout the project.

| Sprint | Tasks | Duration | Output |
| --- | --- | --- | --- |
| Sprint 1 | Org setup, custom objects, fields, relationships | 3 days | Data model ready |
| Sprint 2 | Lightning app, tabs, page layouts, validation rules | 3 days | Working UI |
| Sprint 3 | Flows, email templates, profiles, permission sets | 3 days | Automation and security |
| Sprint 4 | Reports, dashboards, testing, documentation | 3 days | Final deliverable |

## 5.3 Task Breakdown

The task breakdown splits every sprint into individual tasks with an owner and status. This makes responsibilities clear and helps the team track completion easily.

| Task ID | Task | Owner | Sprint | Status |
| --- | --- | --- | --- | --- |
| T1 | Create Developer Org | Member 1 | 1 | Done |
| T2 | Create custom objects | Member 1 | 1 | Done |
| T3 | Create fields and relationships | Member 2 | 1 | Done |
| T4 | Build Lightning app and tabs | Member 2 | 2 | Done |
| T5 | Add validation rules | Member 3 | 2 | Done |
| T6 | Build confirmation Flow | Member 3 | 3 | Done |
| T7 | Configure profiles and permission sets | Leader | 3 | Done |
| T8 | Create reports and dashboard | Member 1 | 4 | Done |
| T9 | Test and fix defects | All | 4 | Done |
| T10 | Documentation and GitHub upload | Leader | 4 | Done |

## 5.4 Roles and Responsibilities

Every team member has a defined role. The team leader coordinates the work and handles security and submission, while the other members focus on the data model, user interface, automation and testing.

| Role | Responsibility |
| --- | --- |
| Team Leader | Coordination, security setup, final submission |
| Member 1 | Data model, reports |
| Member 2 | UI, app configuration |
| Member 3 | Automation, validation, testing |

## 5.5 Risk Management

Risk management identifies possible problems before they occur and prepares a response. Each risk is rated by probability and impact, and a mitigation plan is provided to reduce its effect on the project.

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Wrong data relationships | Medium | High | Review model before building |
| Flow errors | Medium | Medium | Test with sample data |
| Org limits reached | Low | Medium | Monitor storage usage |
| Team member unavailable | Medium | Medium | Cross-training and shared docs |
| Time overrun | Medium | High | Prioritize must-have features |

## 5.6 Resource Plan

Resources include the people, tools and learning material needed to complete the project. The team uses a Salesforce org for building, GitHub and Google Drive for sharing, and Trailhead and the reference video for learning.

| Resource | Details |
| --- | --- |
| People | 4 team members |
| Tools | Salesforce Org, GitHub, Google Drive |
| Learning | Trailhead modules, reference video |

## 5.7 Communication Plan

Regular communication keeps the team aligned. Daily stand-ups quickly solve small issues, weekly reviews check overall progress and shared repositories keep documents accessible to everyone.

| Activity | Frequency | Channel |
| --- | --- | --- |
| Stand-up | Daily | WhatsApp / Meet |
| Progress review | Weekly | Google Meet |
| Document sharing | As needed | GitHub / Drive |